###### Workplace Safety Committee

July 15, 2025

District Service Center

9:00 A.M. (via) Zoom

# MINUTES

| EMPLOYER MEMBERS |  | EMPLOYEE MEMBER |  |  |  |
| --- | --- | --- | --- | --- | --- |
| X | Dan Egly, Chairperson | X | Vicki Bair (Rec. Secretary) | AB | Michele Machmer |
|  |  |  | Andrew Baker |  |  |
|  |  | X | Mike Knight | X | Noah Bower |
|  |  | X | Matt Little | X | Noah Green |

##### Welcome:  Dan welcomed everyone in attendance.

##### Minutes:  The June 24, 2025, minutes were reviewed and a motion made to accept.

Motion:    Matt Little                      Second:  Noah Bower

Yes:          All in favor to accept the minutes.

No:	      None

Absent:     Andrew Baker and Michele Machmer

Result:	     The minutes approved.

##### Occupational Injuries:

There were none to report.

IV.	Summer Project(s) Update: Noah Bower updated the committee on all the summer projects.

  - Restroom/Locker Room Renovation

- All underground plumbing and through the walls have been completed. Concrete has been laid on the floors.

- New walls going up now.

- Locker rooms – underground plumbing work done and walls are doing up along with concrete on floors being laid.

- The mechanical contractor doing the duct work.

  - Multipurpose Room Floor Replacement

- The contractors have been on site since last week to take apart floor.

  - HS/MS West Parking Lot Construction

- The parking lot at HS/MS was staked out by contractors last week.

- White/pink flags placed for elevation. If we need to adjust, we can.

- Contractor will be onsite this week.

- This lot will be utilized by student parking. Somewhere in the range of 78-80. They will enter/exit through Door #7.

- Dual Enrollment students will need to enter/exit through HS office and not the MS office this year.

- Athletic departure will be through Door #7.

- Mike Knight had a question concerning the entrance to the Arena. Can the district create additional handicap spots or ramp from parking area to arena. He was advised that there is not enough room in this area to be ADA compliant for a ramp etc.

  - Baseball Field Improvements

- The improvements to the baseball field were approved at the last School Board meeting.

- Materials are getting ordered this week and they are set to begin in late August early September. These field improvements should eliminate any safety concerns the field has had in the past.

V. 	 Bollards @ Secondary Campus:

- It was a recommendation of the RVAT to place bollards at the HS/MS campus entrance ways. Noah Bower was looking into sports team bollards and quotes. There is a company from Illinois that do these bollards.

VI.	Updates:

School Operations Update:  Noah Bower

a). Summer cleaning is continuing. The HS/MS classrooms have been completed and teacher are able to access them. The HS/MS restroom/locker construction areas will be cleaned up prior to school. The MS girls’ locker room had water damage in the ceiling and has been cleaned up and measurement for new floor done.

b). Schick-summer school is done and cleaning has started in E-Hall.

School Police Update:  Mike Knight

- The district has brought on a new SPO, Tim, and he was just sworn in this morning.

- Eric will be taking a leave of absence and might be coming back in the fall.

- The district is looking at another SPO position.

VII.       Good of the Order: We appreciate your time and have a safe summer.

VIII.      Next Meeting:  August 26, 2025 @ 3:15 a.m.

IX.      Adjournment @ 9:24 a.m.

Submitted By:  Vicki Bair

Vicki Bair

Recording Secretary